# Example: a fixed-scope website project

Not legal advice. This template is a drafting starting point, provided for information only. Contract law differs by country and state, so have a qualified lawyer where you and your client are based review the final version before you sign it. Replace every [bracket], delete clauses that do not apply, and delete this note before sending.

Source: https://agencypro.app/contracts/scope-of-work#completed-sow-example

Project: Five-page services website

Client: [Client]; agency: [Agency]; approver: [Name]

Objective: Explain the client's services and provide a working enquiry form.

Deliverables: Approved sitemap; five responsive page designs; implemented pages in [CMS]; enquiry form; handoff instructions.

Exclusions: Ecommerce, original photography, copywriting and paid plugins unless added in writing.

Inputs: Client supplies final copy, brand files and approved imagery by [date].

Milestones: Brief approval [date]; design approval [date]; staging review [date]; launch [date].

Acceptance: Pages match approved designs; agreed form test passes; named browsers/devices checked; client signs off staging.

Revisions: [Number] consolidated rounds per design milestone. New pages or changed approved direction require a change quote.

Fees: [Amount] split across [milestones]; taxes and third-party expenses [terms].

Change control: Record request, scope, fee and timeline impact; both parties approve before work.

Support: [Duration and boundaries]; ongoing maintenance is a separate agreement.

Ownership and other legal terms: Refer to the signed services agreement.

Approval: [Client name/date] and [agency name/date].